Calendar and Study Cycles

NWE Local Transmission Planning

Calendar	2

2013	2

2012	2

Study Cycle Coordination	2

2012 – 2013 Local Transmission Plan Study Cycle	2

Economic Study Cycle	4

2013	4

2012	4

FERC Order 1000: Transmission Planning and Cost Allocation by Transmission Owning and Operating Public Utilities	5

2013	5

2012	5

2011	5

FERC Order 890 Attachment K Development and Posting	5

2013	5

2012	6

NTTG	7

WECC	7

# Calendar

### 2013

- January 24, 2013: Transmission Advisory Committee (TRANSAC) – Meeting

- March 7, 2013: Transmission Advisory Committee (TRANSAC) – Phone Conference regarding Economic Studies

- May 21, 2013: Transmission Advisory Committee (TRANSAC) – Meeting

- July 26, 2013: Transmission Advisory Committee (TRANSAC)-Meeting

- October 24, 2013: Transmission Advisory Committee (TRANSAC) – Meeting

- December 17, 2013: Transmission Advisory Committee (TRANSAC)-Phone Conference

TENTATIVE Future Meetings: The Transmission Advisory Committee (TRANSAC) meetings will be held as needed. Meetings will begin at 9:30 a.m. and last no later than 12:00 p.m. The following is the projected schedule and subject to change (see the Study Cycle Coordination table for suggested agenda topics).

- Possible other 2014 TRANSAC Meetings:

  - Unknown at this time

### 2012

- January 26, 2012: Transmission Advisory Committee (TRANSAC) – Meeting

- March 7, 2012: Transmission Advisory Committee (TRANSAC) – Phone Conference regarding Economic Studies

- April 19, 2012: Transmission Advisory Committee (TRANSAC) - Meeting

- June 21, 2012: Transmission Advisory Committee (TRANSAC) – Meeting

- September 27, 2012: Transmission Advisory Committee (TRANSAC)-Meeting

# Study Cycle Coordination

### 2012 – 2013 Local Transmission Plan Study Cycle

Study Cycle: 8 Quarters starting in January 2012

(See the following Study Cycle Coordination Table for further detail)

- January - March 2012 (Quarter #1): Goal and Scenario Definitions

- March - June 2012 (Quarter #2): Build Base Cases

- June – October 2012 (Quarter #3): Conduct Technical studies for the existing system

- October – December 2012 (Quarter #4): Build mitigation change cases

- December 2012 – March 2012 (Quarter #5): Conduct study with mitigation

- March 2013 (Quarter #5): Develop uncertainty cases

- April – June 2013 (Quarter #6): Conduct uncertainty analysis

- March 2012 – June 2013 (Quarters #2 – #6): Consider Prior and Current year Economic Study Results

- July – September 2013 (Quarter #7): Decision

- October – December 2013 (Quarter #8): Reporting

|  | Table 1: Study Cycle Coordination Table A full description of the NWE Local Transmission Planning Cycle and Timeline Business Practice is available |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | on NWE’s OASIS website: http://www.oatioasis.com/NWMT/NWMTdocs/LTP_Study_Cycle.doc |  |  |  |  |  |  |  |  |  |

# Economic Study Cycle

Study Cycle – 12 Months Starting in January

Request Window: January – February annually

### 2013

- January-February 2013: Received Requests

  - Posted reminder on deadlines

- March 2013: Cluster and Prioritize

- April – October 2013: Study

- November 2013: Report

- December 2013: Results Meeting

### 2012

- January – February 2012: Receive Requests

  - Posted reminder on deadlines

- March 2012: Cluster and Prioritize

- April – October 2012: Study

- November 2012: Report

- December 2012: Results Meeting

The process for Economic Planning Studies is described in the Attachment K Business Practice on the NWE OASIS website:

http://www.oatioasis.com/NWMT/NWMTdocs/2009_Attachment_K_Bsiness_Practice_10-20-09_B&W.pdf

# FERC Order 1000: Transmission Planning and Cost Allocation by Transmission Owning and Operating Public Utilities

The FERC Order 1000 documents and events are posted on the NTTG website:

http://nttg.biz/site/index.php?option=com_content&task=blogsection&id=25&Itemid=105

### 2013

- May 17, 2013: FERC issued Order on October 2012 Compliance Filing

- July 10, 2013: Compliance filings for interregional transmission coordination procedures and interregional cost allocation method(s).

- September Compliance filing included updates to the Attachment K and planning business practices. Request was made to extend the effective date out to October 1, 2015.

- October 17, 2013: FERC issued a motion denying the extension of the effective date of the Order 1000 Attachment K to October 1, 2015. Effective date for all changes related to Order 1000 is the date of FERC’s motion denial – October 17, 2013 – unless otherwise noted (for example: business practices that go into effect at least 5 days after signature).

### 2012

- October 10, 2012: All public Utility Transmission Providers must make compliance filings with FERC pertaining to Transmission Planning.

### 2011

- August 11, 2011: Order No. 1000, Final Rule on Transmission Planning and Cost Allocation by Transmission Owning and Operating Public Utilities was published in the Federal Register.

- October 11, 2011: Order No. 1000 becomes effective.

# FERC Order 890 Attachment K Development and Posting

### 2013

- October 17, 2013: all submitted compliance filing changes to the Tariff, including Attachment K, and associated business practices were put into effect.

### 2012

- As of this update, the approved Attachment K stands. (April 8, 2010: FERC issued an Order Accepting/Approving the September 11, 2009 Attachment K Compliance Filing) The approved Attachment K is posted on NWE’s OASIS website: http://www.oatioasis.com/NWMT/NWMTdocs/FERC_Approved-NWE_Section_205_Attachment_K_Sep_2009_CLEAN_(2).doc

# NTTG

The meeting notices and available material on the Northern Tier Transmission Group (NTTG) are located on the OASIS site in the ‘Northern Tier Transmission Group (NTTG)’ folder. http://www.oatioasis.com/NWMT/index.html

Or you can go directly to the NTTG website home page for any and all information regarding NTTG:  http://www.nttg.biz/site/

NTTG is the regional entity.

# WECC

The interconnection wide entity is the Western Electric Coordinating Council (WECC). Any and all information regarding WECC can be found on their website: http://www.wecc.biz/Pages/Default.aspx